# Ashil: Beginner Task Guide

Project: Guarding the Recommendation Pipeline (SVD / ALS Factorization with Fake Review Filtering)

# About the Datasets

The labeled CSV (fake_reviews_dataset.csv) has 40,432 reviews with four columns: category, rating, label and text. The labels are balanced, 20,216 computer generated (CG) and 20,216 original (OR), across 10 product categories, and 12 rows are exact duplicates. It has no user ID and no timestamp, so it is the training data for the text detectors (Alphin and Amrutha). It is not Ashil's rating data.

Ashil's data is the Kaggle ratings file with user, product, rating and timestamp.

# What Ashil Is Doing, in One Sentence

He prepares the ratings data, then creates fake ratings on purpose (a simulated attack) so the team can show that removing fakes protects the recommendations.

# Step by Step

## Step 1: Set up (day 1)

- Use Kaggle or Google Colab, so nothing needs installing on his laptop.

- Learn only three pandas moves: load a file, filter rows, and count things with groupby.

- Clone the team's GitHub repo and make a folder called data_and_attacks for his work.

## Step 2: Look at the ratings file (day 1)

Load it and print the following:

- The number of rows and the first five rows.

- How many ratings of each star (1 to 5).

- The number of distinct users and distinct products.

- The number of distinct timestamps (this tells us if time is by day or by second).

Write the answers in a short note and share it with the team.

## Step 3: Clean and shrink the data (days 2 to 3)

- Name the columns user_id, item_id, rating, timestamp.

- Keep only users with at least 5 ratings and products with at least 5 ratings.

- If the file is too big for his machine, take a random sample, for example 500,000 rows, and note the size used.

- Save it as ratings_clean.csv, and save a tiny version of about 50,000 rows as ratings_sample.csv.

- Share the sample file with the team right away, since Akhila and Amrutha can start testing with it before the full data is ready.

## Step 4: Split into train, validation and test (day 3)

- Shuffle the rows with a fixed seed (use 42) and split 80 percent train, 10 percent validation, 10 percent test.

- Save a file with review_id and split so everyone uses the same split.

## Step 5: Build the fake attack generator, simplest version first (weeks 1 to 2)

- Pick one target product.

- Create, say, 50 fake users with new IDs.

- Each fake user gives the target product 5 stars, and also rates 20 random other products with scores near that product's average, so the profile looks normal.

- Add a column is_fake (True for these rows, False for the rest) and save the result as attacked_ratings.csv.

- Once that works, add two more attack types. For a bandwagon attack, the fake users also give 5 stars to a few very popular products. For a nuke attack, they give the target 1 star instead.

## Step 6: Measure the damage (week 2)

- Start with the simplest check: the target product's average rating before and after the attack.

- Then, when Akhila's models are ready, compare the predicted rating before and after.

- Make one simple chart: a bar for "before attack" and a bar for "after attack".

## Step 7: Build a small scoring function (weeks 2 to 3)

It takes a table of predictions and returns the average error (RMSE) and the change in the target's score. This is the tool the whole team will use for comparisons.

## Step 8: Trust adjusted rating (week 3)

For each product, compute the usual average rating, and a second average where each rating counts less if it was flagged as likely fake. Compare the two for the attacked product. This gives the team a clear visual result.

## Step 9: Tidy the repo (ongoing)

Write a README that says what each file is and how to run it, and a requirements.txt listing the libraries used.

# What Ashil Hands Over, and to Whom

| File | Goes to |
| --- | --- |
| ratings_sample.csv (first), then ratings_clean.csv and the split file | Everyone |
| attacked_ratings.csv | Amrutha (to test detection) and Akhila (to test the models) |
| The scoring function | Akhila |

# What He Should Not Do Yet

- Do not try to build the detectors or the recommender models, since Alphin, Amrutha and Akhila own those.

- Do not use a dense table with zeros for missing ratings, because that breaks the models later.

- Do not worry about the text side of the data. If the team later adds review text, the fake CG reviews from the labeled CSV can be attached to the fake users.

# When He Gets Stuck

He should ask for help after about 30 minutes on any single error, and paste the full error message when asking. A fast sample first, then scale up, is always the safe approach.